Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26-10-26 |
| --- | --- |
| Team ID |  |
| Project Name | HotelPro – Complete Hotel Booking and Management Solution |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register and log in securely using JWT authentication. | 3 | High | — |
| Sprint-1 | Room Discovery | USN-2 | As a user, I can browse the list of available rooms. | 2 | High | — |
| Sprint-1 | Room Discovery | USN-3 | As a user, I can search and filter rooms by type, price, and dates. | 3 | High | — |
| Sprint-2 | Room Booking & Availability | USN-4 | As a user, I can check real-time room availability for my selected dates. | 3 | High | — |
| Sprint-2 | Room Booking & Availability | USN-5 | As a user, I can book a room for my selected check-in and check-out dates. | 5 | High | — |
| Sprint-2 | Room Booking & Availability | USN-6 | As a user, I can view my booking details and confirmation. | 2 | High | — |
| Sprint-3 | Payment Management | USN-7 | As a user, I can pay securely online for my room booking. | 5 | High | — |
| Sprint-3 | Hotel Administration | USN-8 | As an administrator, I can manage rooms, reservations, and guest check-ins/check-outs. | 5 | High | — |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | TBD | TBD | TBD | TBD | TBD |
| Sprint-2 | 10 | TBD | TBD | TBD | TBD | TBD |
| Sprint-3 | 10 | TBD | TBD | TBD | TBD | TBD |
| Total | 28 | — | — | — | TBD | — |